## Slide 1
Investment Analytics System
Using Machine Learning
Third Progress Report (6.21)
Group members:
Du Jianzhang, Wu Zhouyin, Yang Anjinyu, Xie Tianyou
Notes: (DOSB) acceptance of chess
(a) a sport has to
include some form of physical activity; (b) it should convey ethical values, such as fair play, equal opportunities, as well as a
person’s inviolability; and (c) clear organisational structures need to be existent

## Slide 2
Frontend
Refactor login/registration pages
Validate naming rules on the front end
Routing Jump
Create interface documentation
Carry token access, business logic
Dynamic processing based on the response

## Slide 3
Frontend
Process more data
Zoomable image
Macd indicator
Dynamic Response

## Slide 4
Backend
Completed Modules
Gateway Service
  Loadbalance the requests
  Distribute requests from Nginx
Authentication Service
  Login logic
  Distribute Json Web Token (JWT)
  Register logic
Display Service
  Query historical stock
  Return result to client asynchronously

## Slide 5
Auth Process

## Slide 6
Display Process

## Slide 7
Current Environment on Servers
Backend
Server1 (8.137.96.5) | Nginx, SpringBoot(Gateway), Redis, RabbitMQ
Server2 (8.137.98.1) | Nacos, Redis, RabbitMQ
Server3 (47.109.79.121) | SpringBoot(AuthenticationApplication), MysqlTable(k_data_predicted), MysqlTable(k_account), PythonScript(prediction), Redis, RabbitMQ
Server4 (47.109.56.80) | SpringBoot(DisplayApplication), MysqlTable(t_k_data), Redis, RabbitMQ
Server5 (16.163.97.36) | PythonScript(k_data_query_listener)

## Slide 8
Historical data
Predicted data
Dataset

## Slide 9
Model

## Slide 10
Performance
An example of predicting Apple's opening price

## Slide 11
Performance

## Slide 12
Result

## Slide 13
Plan
Tasks |  | Estimated completion time | Estimated number of learning hours
 | Data Collection | Done | 15
 | Data Preprocessing | Done | 20
 | Feature Selection | Done | 20
 | Model Development | 23 June | 80
 | Model Evaluation | 30 June | 20
 | Graphical Representation | 5 July | 35
 | User Interface Development | 15 July | 35
 | Real-time Data Integration | 20 July | 40
 | System Testing | 25 July | 15
 | Deployment & Maintenance | 30 July | 20
 |  |  | Total: 300